LocalScroll iOS

Technical & Status Report

June 5, 2026

# Executive Summary

The LocalScroll iOS native port is feature-complete and production-ready for initial device testing. All 7 specification phases have been implemented, along with 4 significant beyond-spec enhancements. The app compiles cleanly, passes 187 core algorithm tests and 17 integration tests, and has been successfully deployed to iPhone 15 Pro Max running iOS 26.5.

The codebase is well-structured with clear separation between pure algorithm logic (Core package) and platform-specific adapters (Vision, AVFoundation, CoreImage). All work is committed and ready for runtime validation on real video content.

# Table of Contents

- Project Overview

- Completion Status

- Architecture & Design

- Technical Implementation

- Testing & Verification

- Device Deployment

- Known Limitations & Future Work

# 1. Project Overview

LocalScroll is a native iOS port of the Python LocalScroll scroll-stitching tool. The app processes videos from the user's photo library to extract and deduplicate text transcripts from on-screen scrolling content.

Key Requirements:

- 100% on-device computation (no network, works in Airplane Mode)

- Pure logic core with zero Apple-media imports

- Photo library input via PhotoKit

- No telemetry, no cloud APIs

- iOS 26 optimized, iOS 17+ compatible where possible

## Target Device

Primary: iPhone 15 Pro Max (iOS 26.5) | Hardware UDID: 00008130-001614A11AD8001C | 512GB Storage

# 2. Completion Status

## Specification Phases (All Complete)

| Phase | Name | Components |
| --- | --- | --- |
| 1 | Core Port + Fuzzy Parity | Types.swift, Fuzzy.swift, Dedup.swift |
| 2 | AVFoundation Frame Extraction | AVAssetVideoSource, frame sampling |
| 3 | Vision OCR Backend | VisionOCRBackend, text detection |
| 4 | Pipeline (Scroll Mode) | Pipeline.swift, stitching orchestration |
| 5 | Motion-Adaptive Sampling | VisionMotionEstimator, Scheduler |
| 6 | iOS 26 Foundation Models | FoundationModelTranscriptCleaner/Summarizer |
| 7 | UI Polish | SwiftUI ContentView, Settings, History |

Beyond-Spec Enhancements (All Committed):

1. History + Sequential Queue Processing

- Persistent history via SwiftData; multi-select video queue; per-item progress tracking

2. Appearance & Theme Customization

- Light/Dark/Auto theme toggle in Settings

3. Two-Stage OCR Coverage Refinement

- Base pass + risk-driven supplemental pass; preset-specific fps (Fast 6, Smart 8, Precise 12); language selector

4. Resumable Checkpoints & Background Processing

- Checkpoint persistence; BGProcessingTask scheduling; Live Activity progress; Dynamic Island widget

# 3. Architecture & Design

## Project Structure

The port follows a two-part architecture:

Core Package (Pure Logic)

- Location: project/localScroll_iOS/

- Zero imports of Vision, AVFoundation, CoreImage, UIKit, or PhotoKit

- Pure algorithms: Types, Fuzzy, Dedup, Stitcher, Scheduler, Incremental

- 187 unit tests passing

App Package (Platform Adapters)

- Location: Documents/Code/iosproject/LocalScroll_Xcode/

- Links Core package via SwiftPM

- Platform-specific adapters + SwiftUI UI

- 17 integration tests passing

This separation ensures the correctness-critical algorithm logic remains testable and portable, while platform integrations focus on iOS-specific capabilities.

## Core Algorithms (Ported from Python)

| Python Module | Swift File | Purpose |
| --- | --- | --- |
| types.py | Types.swift | BBox, Line, Frame, Transcript data types |
| fuzzy.py | Fuzzy.swift | Indel-distance normalized similarity (bit-exact parity) |
| dedup.py | Dedup.swift | Tail-window deduplication primitives |
| stitcher.py | Stitcher.swift | Two-stage stitching (anchor + membership filter) |
| scheduler.py | Scheduler.swift | Motion state classification (PAUSED/FORWARD/REVERSE/etc.) |
| incremental.py | Incremental.swift | Caption-collapse post-processor |

All algorithms are bit-compatible with the Python reference, with special attention to fuzzy matching (rapidfuzz.fuzz.ratio exact parity) and scheduler motion-state classification.

# 4. Technical Implementation

## Platform Adapters

| Python Adapter | Framework | Swift Implementation |
| --- | --- | --- |
| video_ffmpeg.py | AVFoundation | AVAssetVideoSource (sequential AVAssetReader) |
| ocr_vision.py | Vision | VisionOCRBackend (VNRecognizeTextRequest) |
| motion_opencv.py | Vision | VisionMotionEstimator (VNGenerateOpticalFlowRequest) |
| preprocess.py | Core Image | CoreImagePreprocessor (perspective, contrast, glare) |

Each adapter is a distinct Swift protocol/struct implementing the required interface. The pipeline orchestrates these components while maintaining control flow parity with the Python reference.

## SwiftUI User Interface

3-Tab Navigation:

- Extract Tab: Video selection, preset choice (Fast/Smart/Precise), processing progress

- History Tab: Persistent extraction results, thumbnail+duration, Raw/Cleaned toggle, Copy/Share

- Settings Tab: Theme, caption mode, language, cache toggle, diagnostic info

ContentView is a TabView with shared ProcessingViewModel (@EnvironmentObject) managing the extraction queue and history persistence.

## Key Features

Adaptive Motion-Based Sampling:

- Smart preset uses VNGenerateOpticalFlowRequest to detect scroll direction and speed, skipping paused frames and reversing on upward scroll

Two-Stage OCR:

- Base pass identifies high-risk intervals (large displacement, low confidence, discontinuities); supplemental pass runs at preset-specific fps only in risky zones

GPU-Optimized Pipeline:

- Sequential AVAssetReader decoding (no redundant GOP re-decode); CoreImage preprocessing on GPU; optical flow on scaled frames

Resumable Checkpoints:

- Interrupted extractions persist OCR samples and can resume without re-importing video or redoing base-pass OCR

Foundation Models Integration:

- Optional on-device LLM cleanup (iOS 26+) and transcript summarization; gracefully degrades on older iOS

# 5. Testing & Verification

## Core Algorithm Tests

187 unit tests covering all pure-logic modules:

- Fuzzy matching (rapidfuzz.fuzz.ratio parity across edge cases)

- Deduplication logic (tail-window filtering)

- Stitcher (anchor selection, membership filter)

- Scheduler (motion state classification: PAUSED/FORWARD/REVERSE/FAST_FORWARD/DISCONTINUITY)

- Incremental (caption-collapse post-processor)

Run: swift run CoreTests (in project/localScroll_iOS/)

## App Integration Tests

17 tests passing in LocalScrollTests (Simulator):

- End-to-end comparison tests (GPU pipeline correctness)

- Adapter phase tests (Vision OCR, motion, preprocessing)

- Pipeline phase tests (stitching, scheduling, incremental cleanup)

- Coverage refinement tests (base + supplemental pass coordination)

Compile verification: xcodebuild -destination 'generic/platform=iOS Simulator' CODE_SIGNING_ALLOWED=NO (clean with no warnings)

## Runtime Validation (In Progress)

- OCR/stitch quality on real video content

- Motion sign correctness (Smart preset paused-skip behavior)

- Foundation Models cleanup in Airplane Mode

- Memory footprint on ~4-min 4K video

- Checkpoint resume on device

# 6. Device Deployment

## Build Configuration

Xcode Version:

26.5 (Xcode Command Line Tools fully functional)

Signing & Provisioning:

- Team: R48B46NC85

- Code Sign Identity: Apple Development (w1824661210@gmail.com)

- Provisioning Profile: iOS Team Provisioning Profile: Aaron-Wang.LocalScroll

SDK & Deployment Target:

- Base SDK: iOS 26

- Minimum Deployment Target: iOS 18.2

## Installation on iPhone 15 Pro Max

Device Details:

- Model: iPhone 15 Pro Max (iPhone16,2)

- Hardware UDID: 00008130-001614A11AD8001C

- Current OS: iOS 26.5 (build 23F77)

- Storage: 512GB

- Connection: Wired (USB), paired and developer mode enabled

Build & Install Command:

xcodebuild build -scheme LocalScroll -project LocalScroll.xcodeproj \

-destination 'platform=iOS,id=00008130-001614A11AD8001C' \

-allowProvisioningUpdates -derivedDataPath /tmp/ls_dd

xcrun devicectl device install app --device 00008130-001614A11AD8001C \

/tmp/ls_dd/Build/Products/Debug-iphoneos/LocalScroll.app

xcrun devicectl device process launch --device 00008130-001614A11AD8001C Aaron-Wang.LocalScroll

Current Status (2026-06-05):

- ✓ Deployed and running on iPhone 15 Pro Max

# 7. Known Limitations & Future Work

## Currently Unverified

- OCR transcript quality on real video (compared to Python reference)

- Motion estimator sign convention (positive dy = forward scroll)

- Smart preset paused-skip behavior in practice

- Foundation Models cleanup correctness in Airplane Mode

- Memory footprint on long 4K videos

- Checkpoint resumption on real device

## Next Steps

- Test on real screen recordings and photo library videos

- Compare OCR output with Python reference on same test videos

- Profile memory and battery usage under typical workloads

- Validate motion estimation in Smart mode (paused frame detection)

- Test background processing resumption with interrupted jobs

- Verify Foundation Models offline capability

- Refinements based on real-world usage feedback

## Potential Enhancements

- Live preview of scroll detection (motion visualization)

- Batch export (PDF, Markdown, plaintext)

- iCloud sync of history (respecting privacy constraints)

- Waveform visualization of motion/confidence over time

- Preconfigured presets for common use cases (Zoom, YouTube, social media)

---

End of Report

Compiled: June 5, 2026